# NuSift - Core Pipeline and Market Alignment Plan

0. Revision highlights

This revision adds the market viability guidance directly into the implementation plan so the document is no longer only a technical outline. The new material is intentionally placed at the top so it is immediately visible in Google Docs.

What is new in this version

- A dedicated News Lake and Harvester architecture section.

- A separate codebase maturity section that distinguishes implemented work from incomplete pipeline work.

- Launch positioning, target audience, and go-to-market guidance.

- Freemium / Pro feature direction and MVP scope.

- Privacy-by-design, GDPR, and risk guardrails.

- A roadmap that explicitly prioritizes the core daily feed before social or premium expansion.

1. Purpose and scope

This document aligns the implementation plan with the current codebase and with the market launch viability guidance. The goal is to keep the product focused on a daily, personalized, explainable news selection pipeline while also reflecting launch positioning, target audience, monetization, and privacy constraints.

Scope of this plan

- Only the missing or partial parts of the product vision are covered here.

- Auth, onboarding, profile, source management, social surfaces, and security hardening remain supporting systems.

- The main focus is the background content pipeline, summaries, explanations, digest generation, observability, and launch constraints.

2. Backend architecture: News Lake and Harvester

The best-fitting backend model is a shared content pipeline. Sources are harvested once, cleaned and normalized centrally, then stored in a News Lake. Personalized feeds should read from that shared pool instead of fetching and reprocessing the same content per user.

2.1 Harvester role

The Harvester is the background worker that fetches content from approved sources, follows safe extraction rules, filters obvious noise, and turns pages or RSS items into article candidates.

The Harvester should handle:

- scheduled or triggered source fetches

- RSS-first ingestion, with HTML extraction as the fallback path

- URL normalization and canonicalization

- deduplication using GUID, canonical URL, and content hash checks

- source safety validation through the existing SSRF guardrails

- simple extraction of title, source, published time, snippet, and body text

2.2 News Lake role

The News Lake is the persistent cleaned article store. It should hold article candidates after normalization, plus the derived artifacts needed by the feed: summary text, classification metadata, and explanation data.

The News Lake should store:

- article identity fields such as canonical URL, source ID, and hash

- processing state so failed items can be retried and audited

- concise summary output for feed and digest reuse

- relevance metadata such as source match, topic match, and region match

- digest assignment information so the daily job can be replayed safely

2.3 Personalized feed role

The personalized feed should not be the place where ingestion happens. Its job is only to rank, filter, and present already-processed items from the News Lake according to the user profile.

The personalized feed should:

- read from the shared article pool

- apply user profile and interest weights

- surface the selected summary and explanation data

- respect date and category filters without changing the long-term profile unless explicitly intended

2.4 Why this architecture matters

- Cost: the same article should not be summarized separately for every user.

- Stability: the app should not scrape the internet directly on every user interaction.

- Scale: harvesting and user-facing rendering should live in separate lifecycle stages.

- Maintainability: each layer has a single job, which makes future changes less risky.

2.5 Practical implementation consequence

The repository should move toward a scrape-once, synthesize-many model. RSS or HTML extraction should stay the cheap path, while heavier browser-based or agentic processing should remain exceptional and be used only when the cheap path cannot produce reliable output.

3. Current maturity of the codebase

The repository is not a prototype anymore. It already contains a substantial application shell: auth, onboarding, feed UI, profile, source management, social features, notifications, security guardrails, and persistence. The missing part is not the app shell itself, but the central content pipeline that makes the product promise real.

Already implemented

- Authentication and session management are present, including email/password and OAuth flows.

- Onboarding flows exist for region, source, and interest calibration.

- Source validation, source management, and discovery helpers already exist.

- Feed UI, article reading, bookmarking, sharing, trends, profile, and notifications already exist as app surfaces.

- Security work already covers sanitization, SSRF protection, and rate limiting.

What is still incomplete

- There is not yet a fully explicit end-to-end pipeline for fetch, parse, dedupe, classify, summarize, and deliver.

- A standardized explanation field for why an article was selected is still missing as a first-class product feature.

- The daily digest behavior exists only partially and still needs a stable backend orchestration contract.

4. Product goal

NuSift should behave as a controlled personal news filter: the user selects sources and interests, the system ingests content in the background, removes noise, produces short summaries, explains relevance, and delivers a limited daily digest that is easy to review.

Core product promise

- Less noise, more signal.

- User-controlled sources instead of opaque hidden algorithms.

- Short summaries, not long article dumps.

- Clear explanation of why each item appears.

- A daily rhythm instead of endless scrolling.

5. Missing implementation blocks

A. Ingestion and normalization

- Fetch content from approved sources on a scheduled or triggered basis.

- Normalize URLs, validate source safety, and extract article candidates.

- Persist processing state so failures can be retried and audited.

B. Dedupe and classification

- Avoid reprocessing the same article through GUID, canonical URL, and content hash checks.

- Classify articles against source, region, and interest signals.

- Keep the first version of the relevance engine simple and deterministic.

C. Summarization and rationale

- Generate concise summaries suitable for card UI and daily digest output.

- Store a structured explanation such as matched source, topic overlap, or profile relevance.

- Prefer plain, user-facing language over opaque agent terminology.

D. Digest orchestration

- Assemble the day's curated items into a persistent digest run.

- Reuse the existing notification system, but drive it from the digest job instead of scattered ad hoc triggers.

- Prevent duplicate sends and make retries safe.

E. Observability and verification

- Log how many sources were scanned, how many articles were found, deduped, summarized, and delivered.

- Capture failures per pipeline stage.

- Add tests for key pipeline behavior and retry paths.

6. Recommended architecture

Backend boundary

- Keep ingestion, validation, dedupe, summary generation, and digest orchestration in focused server utilities or a dedicated worker layer.

- Do not extend unrelated auth or profile handlers with pipeline responsibility.

- Keep the daily job entrypoint narrow and reusable.

Frontend boundary

- Surface summary and explanation metadata in the feed card.

- Keep article reading for full-content viewing only.

- Reuse the current notification and trends surfaces rather than adding duplicate views.

Data boundary

- Introduce only the fields needed for processing state, summary text, explanation metadata, and digest timestamps.

- Avoid storing duplicate derived data unless it is needed for speed or auditability.

7. Launch positioning and market fit

The report suggests that NuSift should not be positioned as another AI news reader or as an RSS power tool. The strongest position is a calm, private, source-controlled daily news briefing for people who are tired of noise.

Recommended positioning

- Not: "AI tells you what happened".

- Not: a classic RSS reader for power users only.

- Not: a social news feed first.

- Yes: a user-controlled, privacy-focused, ad-free daily briefing.

- Yes: AI helps filter and summarize, but the original source always remains visible.

Why this matters for implementation

The product and UI should reinforce control and calm. That means no endless scrolling as the default, no opaque ranking language, and no hidden algorithm claims that the app cannot explain.

8. Target audience

The first target audience should be busy, digitally aware people who read from multiple sources but are tired of noise. The product is not primarily for everyone who reads news; it is for people who want a small, high-signal daily briefing.

Primary audience

- office workers

- professionals

- students and university students

- people interested in tech, business, or policy

- privacy-conscious users

- digital minimalism and productivity audiences

Secondary audience

- startup founders

- investors

- developers and marketers

- small teams and professional communities

Implementation implication

The onboarding, copy, and default limits should be optimized for this audience: low friction, fast setup, easy daily payoff, and minimal configuration burden.

9. Monetization and product limits

The report recommends freemium rather than ad-driven scale. That should affect the design of limits, feature flags, and future Pro gates.

Free version should prove daily usefulness

- limited active sources

- one daily digest

- basic summaries

- basic explanation text

- limited saving and sharing

- no advanced analytics

Pro version can later add

- more active sources

- more topics and deeper filtering

- deeper summaries and advanced AI reasoning

- multiple daily digest times

- source health monitoring

- topic diversity and echo chamber insight

- higher social/shared limits and export

Implementation implication

The codebase should already support hard caps, source quotas, and feature gating so the product can remain simple in Free while opening room for Pro later.

10. MVP scope and launch sequencing

The MVP should be narrow and genuinely useful. The report is explicit that the most important question is whether NuSift can save users from daily news browsing while still making them trust the results.

MVP must include

- registration and login

- selection of interests

- adding personal news sources

- RSS-first ingestion

- article deduplication

- 5 to 10 relevant items per day

- short summary

- why-shown explanation

- original source link

- save for later

- daily notification

- basic privacy settings

- account delete and basic data export

MVP should not focus on

- full social system

- complex Trends

- Pro payment

- advanced analytics

- browser automation for closed sites as the primary ingestion path

- overly deep AI profiling

- too many visualizations or onboarding questions

Launch implication

The first release should prove retention and trust before growth features. If the daily digest is not surprisingly good, social and Pro layers should remain secondary.

11. Go-to-market guidance

The report argues for a clear market message. Implementation should support that message through copy, onboarding, and feature emphasis.

Messaging to avoid

- AI news app

- next-generation news aggregator

- agentic information system

Messaging to use

- Your news, without the noise.

- A daily briefing from sources you trust.

- No infinite scroll. No hidden algorithm. Just what matters.

- You choose the sources. NuSift filters the noise.

First market direction

A sensible first market is English-speaking and privacy-conscious, especially tech, productivity, and startup-oriented users in the EU / UK / Ireland sphere.

Acquisition channels

- niche Reddit communities

- Product Hunt

- Hacker News, carefully framed

- LinkedIn posts around news overload and productivity

- privacy-focused blogs and creators

- waitlist landing page and closed beta

Implementation implication

The product copy and launch surfaces should support a clear daily value story, not just a technical demonstration.

12. Risks and guardrails

The report identifies several risks that should influence engineering decisions from the start.

Trust risk

- Always show the original source.

- Mark the content as AI summarized.

- Show a plain-language explanation for selection.

- Offer feedback actions such as more like this, less like this, and not interested.

Scope creep risk

- Do not let social, Trends, or Pro dominate the roadmap before the daily feed works well.

- Keep the first order of work centered on the core pipeline.

Copyright and legal risk

- Avoid storing or presenting full articles as if they were original content.

- Keep excerpts short, retain source attribution, and prefer derived summaries.

Weak first-feed risk

- The first digest must be good enough to create trust quickly.

- Fallback behavior should still produce a useful digest even when some sources fail.

13. GDPR and privacy-by-design

The report treats privacy as a product feature, not as an afterthought. That means the implementation should support data minimization, clear retention boundaries, and user control.

Recommended privacy principles

- collect only necessary data

- keep the about-me field optional

- use broad ranges rather than unnecessary precision when possible

- keep reading history private

- make social sharing explicit

- let the user delete their profile

- let the user export data

- let the user reset their AI profile

- treat push notifications as opt-in

- keep payment data outside the app database when possible

Engineering implication

Privacy requirements should shape schema design, logging, retention, and notification behavior from the beginning.

14. Recommended roadmap

The roadmap below combines the implementation plan with the market viability guidance.

Phase 1 - Core pipeline

- RSS-first ingestion

- source validation

- deduplication

- normalization

- summary generation

- relevance scoring

- why-shown field

- daily digest saving and notification dispatch

- logging

Phase 2 - Beta

- 50 to 100 test users

- refine source onboarding

- measure digest quality

- add feedback buttons such as More like this, Less like this, Not interested, and Save

Phase 3 - Trust layer

- privacy dashboard

- profile tuning

- source health status

- topic diversity insight

Phase 4 - Social light

- friend connections

- share to friends

- separate shared feed

- no automatic mixing into the main Daily Feed

Phase 5 - Trends

- separate Trends tab

- explanation of why something is trending

- user can turn it off

- it does not automatically mix into the personal feed

Phase 6 - Pro

- more sources

- more digests

- advanced summaries

- advanced filtering

- analytics

- export

- priority processing

15. Acceptance criteria

The implementation is complete only when the system can reliably do the following:

- ingest approved sources

- dedupe article candidates

- rank items against the user profile

- generate concise summaries

- explain why an item was selected

- send a daily digest without duplicates

- log and test the important failure paths

- support the launch positioning of a calm, source-controlled daily briefing

16. Strategic priorities

The pipeline should be prioritized above secondary product expansion. Social features, Trends, and premium layers should only move forward after the core daily feed can prove that it delivers a small number of genuinely relevant items every day.

Core priority statement

First prove that the system can deliver 5 to 10 relevant items per day for a user. Everything else is secondary to that proof.